- Team Composition

Which team composition best reflects a project using System Development Life Cycle (SDLC)?

A. Software developers, UI/UX designers, and testers.
B. Network engineers, hardware engineers, software developers, and system administrators.
C. Only programmers and testers focused on building modules.
D. Product managers and software developers working on requirements.

Answer: B
(Reason: System SDLC needs multi-disciplinary professionals, not just software roles.)

2.	A university is implementing a new online examination system that:

- Uses existing student and course databases

- Adds a new secure exam portal

- Requires integration with the university’s authentication system

- Needs to scale for thousands of concurrent users

Which development life cycle is MOST appropriate?
A. Software Development Life Cycle (SDLC), since the main work is creating exam software.
B. System Development Life Cycle (SDLC), since integration, scalability, and infrastructure are involved.
C. Agile Life Cycle, since exams will change every semester.
D. Prototype Life Cycle, since user feedback will refine the interface.

Answer: B. System Development Life Cycle (SDLC)

Why:
Because the project involves not just software creation but also integration with existing systems, server scalability, and infrastructure dependencies, it qualifies as a system-level project — not merely a software module.

3.	Which of the following BEST describes the System Design phase in the SDLC?

A. It focuses on understanding user needs and creating feasibility reports.
B. It translates approved requirements into detailed architecture, data flow, and interface specifications.
C. It involves writing and testing the source code based on design documents.
D. It validates whether the final system meets user expectations and performs acceptance testing.

Answer: B

Why:
Students often confuse design with requirements (A), coding (C), or testing (D).
The System Design phase takes analyzed requirements and converts them into blueprints  defining architecture, database schema, data flow diagrams, and interface structures before any code is written.

4.	During testing of a hospital management system, the tester discovers that the billing module correctly calculates costs but fails to apply discounts for senior citizens.
This discount rule was mentioned in the Business Requirement Document (BRD) but not detailed in the Software Requirement Specification (SRS).

Which testing phase in the V-Model would MOST likely identify this issue?

A. Unit Testing
B. Integration Testing
C. System Testing
D. Acceptance Testing

Answer: D. Acceptance Testing

Why:
Because the missing feature traces back to business-level expectations (BRD), not technical design or code.
Acceptance Testing verifies the system’s compliance with business goals and user expectations, ensuring the delivered system aligns with what the client actually intended ,even if some details weren’t explicitly defined in the SRS.

5.	During Sprint Planning, the team commits to a large number of Product Backlog items without discussing their complexity or dependencies. Mid-sprint, they struggle to complete the work and start dropping items.

Which Agile principle or Scrum value is being violated?

A. Focus, because the team didn’t prioritize achievable goals.	
B. Commitment, because the team failed to complete what they promised.
C. Inspection, because they didn’t review the backlog properly.
D. Transparency, because not all dependencies were documented.

Answer: A. Focus

Why:
The issue originates from overcommitting during planning without focusing on a realistic Sprint Goal.
Scrum emphasizes Focus — selecting only the most valuable and achievable work for the sprint.
While “Commitment” (B) seems tempting, it’s the consequence, not the root cause. The subtle violation lies in lack of focus during planning.

6.	The development team delivers working increments every sprint, but the Product Owner rarely provides clarifications during development, causing the team to make assumptions about key requirements.

Which Agile principle is being violated?

A. Working software is delivered frequently.
B. Business people and developers must work together daily throughout the project.
C. Continuous attention to technical excellence enhances agility.
D. Simplicity—the art of maximizing the amount of work not done—is essential.

Answer: B. Business people and developers must work together daily throughout the project.

Why:
Although the team is delivering working software regularly, the lack of ongoing collaboration with the Product Owner breaks the feedback loop.
Frequent delivery (A) is happening, but without daily interaction, the team risks building the wrong product — violating the collaboration principle that ensures shared understanding and continuous alignment.

7.	In the Sprint Burndown Chart, the remaining work line stays flat for several days, even though the team has completed multiple stories and logged hours daily. What is the MOST likely explanation?

A. The team forgot to update story status from In Progress to Done in JIRA.
B. The chart is delayed because JIRA updates burndown data only at the end of the sprint.
C. The Sprint Report is not linked to the board filter, causing data loss.
D. The team used subtasks for logging work, but the parent stories weren’t updated.

Answer: D

Why:
JIRA’s burndown tracks parent issue status (stories, not subtasks).
If developers log work or complete subtasks but never move the main story to Done, the burndown line won’t drop — creating a false impression that no progress is being made.
Option A seems tempting, but D pinpoints the subtask-to-story linkage issue, which is a common real-world reporting pitfall.

8.	During a sprint, the Burndown Chart shows a sudden spike upward in remaining effort mid-sprint, even though no new stories were added to the backlog. The Scrum Master is surprised, as progress seemed stable before. What is the MOST likely explanation?

A. Developers increased original estimates or remaining time on existing tasks.
B. New stories were added but marked as “Done” immediately.
C. The team completed stories but forgot to log hours.
D. The burndown chart has a display glitch that temporarily inflates numbers.

Answer: A. Developers increased original estimates or remaining time on existing tasks.

Why:
In JIRA, burndown charts react instantly to changes in time estimates or remaining effort.
If team members revise story estimates mid-sprint (e.g., “This task is bigger than expected”), the system interprets it as added scope, causing a sudden rise in remaining work — even without new stories.
It’s a subtle but common misunderstanding between effort re-estimation and scope addition.

9.	An ATM system is being tested. When a user tries to withdraw cash, the following issue occurs:

- The ATM deducts the balance correctly from the bank account.

- The transaction receipt is printed.

- But the cash dispenser fails to release the money.

Which V-Model testing phase should have caught this defect?

- Unit Testing – since the dispenser’s control program must be validated.

- Integration Testing – since the dispenser hardware must correctly integrate with the transaction software

- System Testing – since the ATM workflow as a whole (deduction, receipt, cash dispense) must be tested against design

- Acceptance Testing – since this is a critical user-facing defect that affects customer satisfaction

Answer: B.

Why ?
The bank transaction software works correctly, but the cash dispenser hardware is not working correctly with the transaction software. Integration testing checks whether different components/modules work correctly together.

Software says “dispense cash” → Hardware should actually dispense cash.

Since that interaction fails, it indicates an integration defect.

10.	An Entity-Relationship (ER) Diagram is MOST useful for:

A. Showing how users interact with the system through processes.
B. Modeling the logical structure of data, including entities, attributes, and relationships.
C. Depicting the sequence of operations between system components.
D. Outlining system boundaries and external interfaces.

Answer: B. Modeling the logical structure of data, including entities, attributes, and relationships.

Why:
An ER Diagram captures data modeling — it defines what data exists and how it relates, not how it flows or how it’s processed.
Students often mix it up with:

11.	A healthcare startup’s Business Requirement Document (BRD) states:

- Goal: Improve patient engagement through digital channels.

- Objective: Launch a mobile app that allows 70% of patients to book appointments online within 6 months.

Which statement BEST describes the relationship between the two?

A. The goal defines what the organization wants, and the objective defines how success will be measured.
B. The goal is operational, while the objective is strategic and long-term.
C. Both represent tactical requirements that belong in the Software Requirement Specification (SRS).
D. The objective is unrelated to the goal since it focuses on implementation.

Answer: A.

Why:
In a BRD, the goal expresses the strategic intent (broad purpose), while the objective expresses a measurable, time-bound action to achieve that intent.
Students often confuse this by reversing the hierarchy — the goal sets direction (“improve engagement”), and the objective defines measurable execution (“launch app, reach 70% usage”).

12.	In a Use Case Diagram for an Online Banking System, a student identifies “Authentication Service” as an external actor interacting with the system. Why is this incorrect?

A. Authentication Service should be a primary actor since users depend on it.
B. Authentication Service is part of the internal system architecture, not an external entity.
C. Authentication Service must be modeled as a separate use case.
D. Authentication Service cannot interact with other system components.

Answer: B. Authentication Service is part of the internal system architecture, not an external entity.

Why:
In UML Use Case Diagrams, actors represent external entities that initiate interactions with the system (e.g., a user, another external system).
An authentication service is an internal subsystem — it supports system functions but doesn’t exist outside the system boundary.
Students often mistake internal components (like databases, APIs, or authentication modules) as actors, but actors must represent outside participants, not internal mechanisms.

13.	In a Library Management System, a Library contains multiple Bookshelves, and each Bookshelf holds many Books.
When a Library is closed permanently, all its Bookshelves are removed, but the Books are transferred to another Library.

Which diagram and relationship type BEST represent this scenario?

A. Use Case Diagram with «include» relationships between Library and Bookshelf.
B. Class Diagram showing composition (Library–Bookshelf) and aggregation (Bookshelf–Book).
C. Sequence Diagram illustrating message passing between Library and Book.
D. Activity Diagram showing flow of Library closure steps.

Answer: B. Class Diagram showing composition (Library–Bookshelf) and aggregation (Bookshelf–Book).

Why:
This scenario involves different object lifecycles —

- Bookshelves depend entirely on the Library (composition).

- Books exist independently and can belong to another Library (aggregation).
Hence, a Class Diagram is ideal for modeling these ownership and lifecycle dependencies.
Students often confuse this with behavioral diagrams (like Sequence or Activity), but those depict interaction flow, not object structure or lifetime.

14.		Each Department has a dept_id, and each Project within that department has a proj_id.
However, the same proj_id can appear in different departments (e.g., Project “101” in HR and Project “101” in Finance).
Which is the correct ER representation?

A. Project is a strong entity with its own primary key proj_id.
B. Project is a weak entity dependent on Department, identified by the composite key (dept_id, proj_id).
C. Project is an associative entity between Department and Employee.
D. Project is a recursive entity related to itself.

Answer: B. Project is a weak entity dependent on Department, identified by the composite key (dept_id, proj_id).

Why:
Since proj_id is not globally unique, the Project entity’s identity depends on its owning Department.
That dependency forms a weak entity relationship — the primary key of the weak entity (Project) includes the key of its owner (Department).
Students often mistake this for a strong entity (A), but the local scope of identifiers makes it weak.

15.	A base class Payment defines a method process(). A new subclass CryptoPayment requires changes in the base class to handle additional validation logic. Furthermore, when used polymorphically, CryptoPayment behaves inconsistently compared to other payment types.

Which scenario BEST represents a violation of both LSP(Liskov Substitution Principle) and OCP (Open Closed Principle)?

- The base class must be modified to support the new subclass behavior

- The subclass introduces stricter validation but remains substitutable

- The system uses interfaces to extend functionality

- The subclass only adds new methods without altering existing behavior

Answer : A : The base class must be modified to support the new subclass behavior

16.	A software system is designed such that:

- High-level modules depend on abstractions

- Low-level modules implement those abstractions

- Interfaces are split into smaller, client-specific ones

- New functionality is added without modifying existing tested classes

However, during testing, it is observed that replacing a subclass with its parent class breaks the system behavior.

Which of the following principles is MOST likely being violated?

- Single Responsibility Principle (SRP)

- Open-Closed Principle (OCP)

- Liskov Substitution Principle (LSP)

- Dependency Inversion Principle (DIP)

Answer: C Liskov Substitution Principle (LSP)

Why :

Because LSP says a subclass should be able to replace its parent class without breaking the expected behavior. Here, replacing one with the other breaks the system behavior, which means they are not properly substitutable.

17.	A system follows a strict layered architecture where each layer can only interact with the layer directly below it. The system needs to handle increasing load without breaking layering constraints.

Which modification BEST maintains strict layering while improving scalability?

- Allow upper layers to directly access the data layer for faster queries

- Introduce asynchronous queues between adjacent layers.

- Enable bidirectional communication between all layers using events

- Merge business and data layers to reduce latency

Answer: B. Introduce asynchronous queues between adjacent layers

Why :

The question gives you two requirements:

- Maintain strict layering → each layer can communicate only with the layer directly below it.

- Improve scalability → the system should handle increasing workload efficiently.

Adding asynchronous queues between adjacent layers satisfies both.

For example:

Presentation Layer → Queue → Business Layer → Queue → Data Layer

When the load increases, requests can wait in the queue instead of overwhelming the next layer. Each layer can process requests at its own rate, and you can potentially scale individual layer components independently

18.	A university introduces a new Learning Management System (LMS) that students initially find confusing due to complex navigation.
After several weeks, they report faster assignment submissions, fewer errors, and better tracking of grades.

What does this situation MOST likely demonstrate?

A. Low initial usability but high long-term effectiveness and usefulness.
B. High efficiency but poor satisfaction.
C. High short-term satisfaction but low long-term adoption.
D. Good user interface design with no learning curve.

Answer: A. Low initial usability but high long-term effectiveness and usefulness.

Why:
Early frustration reflects low usability (hard to learn and navigate), but over time, improved performance and productivity show high usefulness.
This represents the classic trade-off between ease of learning and long-term efficiency — a design can be hard to learn but valuable once mastered.
Students often confuse usability (ease of use) with usefulness (how well it supports real goals).

19.	A startup frequently updates its app’s interface based on quick user feedback sessions, focusing on colors, layouts, and animations.
However, it rarely revisits the original problem statement or validates whether the core features still meet user needs.

What is the MOST likely outcome?

A. An engaging user interface that fails to solve real user problems.
B. A stable product with high technical performance.
C. A fully validated product with strong requirement alignment.
D. A slower development process but higher long-term adoption.

Answer: A. An engaging user interface that fails to solve real user problems.

Why:
Constant iteration on surface-level design (UI) without re-examining user goals and requirements leads to “cosmetic usability” — the app looks great but lacks true usefulness.
This is a classic User-Centered Design (UCD) pitfall, where teams prioritize aesthetics and short-term feedback over requirement validation and task alignment.
Students often confuse usability (ease of interaction) with usefulness (goal fulfillment).

20.	A development team conducts user testing only after full implementation, arguing that “it’s more realistic with the final product.”
Which UCD principle is most violated?

A. Empirical study
B. Iterative design
C. Early evaluation
D. Prototyping

Answer: C
Why: UCD emphasizes early user evaluation to detect issues before costly implementation. Late testing negates this advantage.

21.	An AI recruiting tool is intuitive and reduces hiring time by 70 %, but later shows bias in candidate selection. What best represents its usability–usefulness balance?

- High in all three usability components.

- Effective and efficient but not truly useful

- Useful but low in satisfaction

- Inefficient yet highly useful

Correct Answer : B

Why?

- Effective: It successfully performs the recruiting task.

- Efficient: It reduces hiring time by 70%.

- Not truly useful: Its bias in candidate selection makes the results unfair/unreliable, undermining the actual value of the system.

In simple terms:

A system can be fast and easy to use, but if it produces biased outcomes, it is not truly useful.